# VidyaTrack Frontend Production Readiness Checklist

# 1. Document Purpose

This checklist is the formal release gate for promoting the VidyaTrack frontend to production.

It is intended for:

• frontend engineering

• QA

• product management

• release management

• engineering leadership

This is not a best-effort list. A production release should not proceed unless all mandatory checks are explicitly reviewed and either passed or formally waived with owner and risk acknowledgment.

# 2. Release Metadata

Record the following before the review begins.

• Release name:

• Release version:

• Release branch:

• Commit SHA:

• Build artifact reference:

• Environment under review:

• Release owner:

• QA owner:

• Product approver:

• Engineering approver:

• Proposed production date:

• Rollback owner:

# 3. Release Scope Confirmation

## Mandatory

• release scope is documented and frozen

• in-scope features and fixes are listed

• out-of-scope work is listed

• known issues are documented

• release candidate branch is identified

• no unreviewed late changes have been merged after QA completion

## Evidence to attach

• release notes link

• pull request list or changelog

• final release candidate SHA

# 4. Repository and Build Health

## Mandatory

• `eslint` passes on the frontend repository

• production build passes successfully

• no unresolved merge conflicts exist

• no temporary debug logs are shipping

• no commented-out production logic is shipping

• no placeholder environment values are present in production config

• no empty, dead, or abandoned feature folders remain from refactor work

• dependency changes are reviewed and approved

• lockfile is in the expected state for the release

## Validation evidence

• lint output attached

• build output attached

• dependency diff reviewed

# 5. Environment and Configuration Readiness

## Mandatory

• production environment variables are defined and validated

• production API base URL is correct

• production auth endpoint is correct

• public asset paths are correct

• deep-link refresh behavior works for protected routes

• source maps are handled according to production policy

• no development-only flags are enabled in production builds

• school-scoped configuration is validated in the target environment

## Validate explicitly

• auth base URL

• API base URL

• public/base path

• OTP and login callback flow

• static asset loading from a cold browser session

# 6. Authentication and Authorization

## Mandatory

• OTP request flow works for valid numbers

• OTP verify flow works for valid codes

• invalid OTP handling shows the correct user-facing state

• expired OTP behavior is validated

• role-based redirect after login is correct

• multi-school selection works where applicable

• unauthorized routes are blocked

• logout clears session correctly

• session expiry behavior is validated

• hard refresh on a protected route preserves valid auth state

## Validate across roles

• `super_admin`

• `management`

• `principal`

• `teacher`

# 7. Routing and Navigation Readiness

## Mandatory

• all major route groups load without runtime failure

• direct URL entry works for deep-linked routes

• breadcrumbs render correctly where expected

• back navigation works for major flows

• role-guarded routes reject invalid role access

• empty states, loading states, and error states appear correctly

• route-level redirects do not loop

## Route groups

• `/auth/*`

• `/platform/*`

• `/management/*`

• `/principal/*`

• `/teacher/*`

# 8. Core Workflow Readiness

## Platform

• schools list renders and search works

• school detail renders and tab state behaves correctly

• create school wizard completes end to end

• create school validation works step by step

## Management

• dashboard loads with valid data

• classes and sections setup works

• subject catalog flows work

• subject assignment works and refreshes correctly

• principal onboarding and OTP verification work

• teacher creation works

• student creation works

• CSV preview and CSV commit work

## Principal

• dashboard loads

• attendance history filters work

• marks history filters and export work

• communications tabs work

• teacher and student drill-down navigation works

## Teacher

• dashboard loads and preserves route-state toasts

• attendance entry works end to end

• marks entry works end to end

• communications flows work

• student drill-down navigation works

# 9. Data Integrity and Cache Validation

## Mandatory

• create/update operations refresh relevant data correctly

• stale data is not shown after critical mutations

• school switching updates visible data correctly

• cross-school cache leakage is not observed

• query invalidation works for students, teachers, sections, subjects, attendance, and marks

• optimistic UI paths reconcile correctly after success and failure

## High-risk areas to validate closely

• teaching assignments

• attendance submission

• marks submission

• student notes

• management principal onboarding

• school-scoped detail pages

# 10. Error Handling and Resilience

## Mandatory

• loading states render on intentionally slowed requests

• empty states render when datasets are empty

• retry actions work where they are present

• API failures do not crash the app shell

• error boundaries do not hide critical failures silently

• user-facing validation messages are understandable

• mutation failures do not leave the page in an invalid success state

## Failure-path checks

• invalid OTP

• missing school context

• import preview failure

• import commit failure

• attendance submit failure

• marks submit failure

• network timeout

• 401 / 403 auth failures

• 422 validation failure

# 11. UX and Accessibility Review

## Mandatory

• major flows are usable on desktop widths

• major flows are usable on tablet widths

• major flows are usable on narrow mobile widths

• buttons and inputs have visible interaction states

• modal open/close behavior works correctly

• keyboard interaction works on critical forms

• focus handling is acceptable for OTP, dialogs, and form workflows

• no obvious text overflow or broken layout appears on common screens

## Recommended

• quick screen-reader pass on auth flows

• quick screen-reader pass on critical setup forms

• color contrast spot-check on high-traffic screens

# 12. Browser and Device Validation

## Minimum supported matrix

• Chrome latest

• Safari latest

• Edge latest

## Viewports

• desktop

• tablet

• mobile

## Mandatory

• no critical rendering issues in the supported matrix

• no critical form interaction issues in the supported matrix

# 13. Performance and Build Quality

## Mandatory

• production build completes successfully

• chunk output is reviewed for unexpected growth

• initial load on auth and one dashboard route is acceptable

• no major production console errors appear in tested flows

## Recommended

• Lighthouse or equivalent for auth route

• Lighthouse or equivalent for one dashboard route

• test list-heavy screens with realistic data volume

• test import flows with realistic file size

# 14. Security and Privacy Review

## Mandatory

• no secrets are present in shipped frontend code

• auth tokens are handled consistently

• role-restricted routes are protected

• school-scoped data does not leak across contexts

• user PII is only displayed where intended

• dev-only globals or helpers are not exposed in production unintentionally

## Recommended

• targeted auth/session review

• review browser storage usage

• verify production error screens do not leak sensitive internal details

# 15. Observability and Operational Readiness

## Mandatory

• release owner knows rollback steps

• release owner knows post-deploy smoke procedure

• support/escalation path is defined

• monitoring or logs exist for critical failures

• production validation owners are assigned

## Recommended

• watch auth failure rate

• watch import failure rate

• watch attendance submission failure rate

• watch marks submission failure rate

# 16. Documentation and Handoff Readiness

## Mandatory

• architecture documentation is current

• QA test plan is current

• release sign-off document is prepared

• release notes are prepared

• known issues are documented with owner and mitigation

• handoff recipients understand release scope and risks

# 17. Final Go / No-Go Review

## Engineering

[ ] Go

[ ] No-Go

• Comments:

## QA

[ ] Go

[ ] No-Go

• Comments:

## Product

[ ] Go

[ ] No-Go

• Comments:

## Final Decision

[ ] Approved for production

[ ] Blocked

# 18. Blocking Issues Log

For every blocking issue, capture:

• Issue:

• Severity:

• Owner:

• ETA:

• Mitigation:

• Re-test required:

# 19. Post-Release Validation Plan

Capture the immediate production validation plan.

• first smoke test owner:

• first smoke completion time target:

• monitored routes:

• monitored mutations:

• rollback trigger criteria:

• stakeholder update plan:

# 20. Approval Signatures

• Engineering approver:

• QA approver:

• Product approver:

• Release owner:

• Date: